Meeting One

26/02/18

Overview of the semester:

Our projects:

* ACL (Aviation Claims Limited)
* Inhouse course development tool

Current project:

ACL (Aviation Claims Limited)

Client: Derek

Development Plan is in three phases

Phase 1; Creating a functional application.

In this phase we will be looking to make functional what already exists.

Tidy up interface, make backend and frontend of each form talk to each other.

Clean up code to be more practical, currently each form has only one try catch and this will

not be optimal when fixing errors.

Phase 2; Adding extra features

Login feature allowing to differentiate from Admin and user

Website acting differently depending on whether Admin or user has logged in

Reports

Phase 3; Out of Web development (likely no longer our project at this phase)

Expanding onto a mobile application (hand over to mobile dev team)

We are currently in Phase 1 and have assigned a form to each member of the team.

There are 8 forms in total therefore two forms are currently unassigned.

Most forms do not have the front end and backend talking.

While not working fully as intended Aircraft form is the one where data is being dumped into phpMyAdmin, can look at that for guidance into making other forms work (Talk to the backend).

Gitlab Moderator: Albert

Current Form allocations:

Albert – Aircraft Abdul – Helicopter Aleen – SUV

Zoe - Hanger Keepers liability Matt - Spray liability Raymond: Third party liability

Unallocated forms:

Spray Liability | Equipment