|  |  |
| --- | --- |
| Weekly Progress Report Done - On-Track - Failed |  |

|  |  |  |  |
| --- | --- | --- | --- |
| Report For: | Adon Moskal | Project Groups: | Security/Operations and Mobile Development |
| Report By: | Aaron Maharjan | For Week Ending: | 6/04/2018 |

# Security and Operations Olufemi, Brett, Lee

|  |  |  |  |
| --- | --- | --- | --- |
| Project Name: | SSD upgrade |  |  |

#### Discussion:

The SSD upgrade was completed without incident

#### Conclusions:

SSD upgrade successful

| Action items | People responsible: | Deadline |
| --- | --- | --- |
| * Upgrade project room computers | Brett Lee Femi | 5/04/18 |
|  |  |  |

# Security and Operations Olufemi, Brett, Lee

|  |  |  |  |
| --- | --- | --- | --- |
| Project Name: | Overnight Operation |  |  |

#### Discussion:

I have discussed with Lee and we are waiting for more information to continue with this project. Need to make a push on this project so it can be completed before the mid semester break

#### Conclusions:

#### Delayed, Deadline is the end of this half of the semester.

| Action items | | | People responsible: | Deadline |
| --- | --- | --- | --- | --- |
| * Overnight Operation | | | Femi Brett Lee | 13/04/18 |
|  |  |

# Web Development Abdul, Albert, Aleen, Matt, Raymond, Zoe

|  |  |  |  |
| --- | --- | --- | --- |
| Project Name: | ACL – Aviation Claims Limited |  |  |

#### Discussion:

Editable Report pages are set up and now we are moving onto controllers for these report pages

Aircraft - Albert

Liability – Zoe

Equipment- Zoe

SUV-Aleen

Third Party liability – Aleen

Spray Liability- Matt

Hangar keeper’s liability – Matt

Helicopter- Abdel

(notable change from last time is that Matt now has Hangar Keeper’s liability putting 2 controllers on aleen matt and zoe.

This is because Albert is working on the unique ID part and Abdel will look into exporting as pdf.

Abdel and Albert have also been working on using Jquery to link the forms to unique identifiers, IDs.

#### Conclusions:

#### All members have received report pages to set up by the 5th of april

| Action items | | People responsible: | Deadline |
| --- | --- | --- | --- |
|  | |  |  |
| * Reports for ACL | | ACL Team(all but Raymond) | 5/04/18 |
| Report Controllers for ACL | ACL Team(all but Raymond) 13/04/18 | | | |
| Pages extractable as PDF | Abdel Not Set | | | |
| Linking forms to unique ID | Albert Not Set | | | |

# Web Development Abdul, Albert, Aleen, Matt, Raymond, Zoe

|  |  |  |  |
| --- | --- | --- | --- |
| Project Name: | Data Crawlers |  |  |

#### Discussion:

#### Attempting to import csv file to python and then the database

#### Conclusions:

| Action items | People responsible: | Deadline |
| --- | --- | --- |
| * Feedback page live | Raymond | 13/04/18 |
| * CSV files to Database | Raymond | 13/04/18 |